Initial Project Planning Template

| Date | 06 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-1392 |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & EDA | USN-1 | As a developer, I can load application_record.csv and creditcard.csv so that I can begin analysis | 1 | High | Member 1 | 24 Jun 2026 | 27 Jun 2026 |
| Sprint-1 |  | USN-2 | As a developer, I can visualize income distribution and category counts (income type, education) to understand the data | 2 | High | Member 2 | 24 Jun 2026 | 27 Jun 2026 |
| Sprint-1 |  | USN-3 | As a developer, I can visualize income by income type/education and a correlation heatmap to understand relationships | 2 | Medium | Member 2 | 24 Jun 2026 | 27 Jun 2026 |
| Sprint-1 |  | USN-4 | As a developer, I can view descriptive statistics (mean, median, missing values, skew) of the dataset | 1 | Medium | Member 1 | 24 Jun 2026 | 27 Jun 2026 |
| Sprint-2 | Data Pre-processing | USN-5 | As a developer, duplicate applicant records are removed so the model isn't biased by repeats | 1 | High | Member 3 | 28 Jun 2026 | 01 Jul 2026 |
| Sprint-2 |  | USN-6 | As a developer, missing values are handled appropriately so the model receives valid data | 2 | High | Member 3 | 28 Jun 2026 | 01 Jul 2026 |
| Sprint-2 |  | USN-7 | As a developer, categorical fields (income type, education) are label-encoded for modeling | 2 | High | Member 2 | 28 Jun 2026 | 01 Jul 2026 |
| Sprint-2 |  | USN-8 | As a developer, a synthetic approval label is generated so the model has a real two-class target to learn from | 3 | High | Member 2 | 28 Jun 2026 | 01 Jul 2026 |
| Sprint-3 | Model Building | USN-9 | As a developer, I can train a Logistic Regression model to estimate approval | 2 | High | Member 1 | 02 Jul 2026 | 04 Jul 2026 |
| Sprint-3 |  | USN-10 | As a developer, I can train a Random Forest model to compare accuracy against other models | 2 | High | Member 2 | 02 Jul 2026 | 04 Jul 2026 |
| Sprint-3 |  | USN-11 | As a developer, I can train a Decision Tree model to compare accuracy against other models | 2 | Medium | Member 2 | 02 Jul 2026 | 04 Jul 2026 |
| Sprint-3 |  | USN-12 | As a developer, the trained models, encoders, and feature order are saved to a single model.pkl so the web app can load them | 1 | High | Member 3 | 02 Jul 2026 | 04 Jul 2026 |
| Sprint-4 | Model Testing | USN-13 | As an applicant, I can fill out a form with my income type, education, and annual income to check approval | 3 | High | Member 3 | 05 Jul 2026 | 06 Jul 2026 |
| Sprint-4 |  | USN-14 | As an applicant, I can see a live credit-card preview update as I type my details. | 2 | Medium | Member 1 | 05 Jul 2026 | 06 Jul 2026 |
| Sprint-4 |  | USN-15 | As an applicant, I can view my approval or rejection result on a separate page | 2 | High | Member 2 | 05 Jul 2026 | 06 Jul 2026 |
| Sprint-4 |  | USN-16 | As an applicant, if approved, I can see a generated card number on my result page | 1 | Low | Member 1 | 05 Jul 2026 | 06 Jul 2026 |